# Project Development Phases (Updated Yuki Architecture)

## Phase 1 – Authentication & Role-Based Onboarding

Price: $50

### Includes (Frontend + Backend)

- Global Landing Page

- Welcome to Yuki Neighborhood Page

- Yuki-Talent Registration

- Yuki-Neighbor Registration

- Separate Login Pages for Yuki-Talent and Yuki-Neighbor

- JWT Authentication

- Password Encryption

- Common User Account System

- Automatic Yuki-Talent ID Generation

- Automatic Yuki-Neighbor ID Generation

- Role-Based Authentication & Dashboard Routing

### Deliverables

✅Complete Authentication System

✅Role-Based User Management

✅Secure Login & Registration Flow

## Phase 2 – Yuki-Talent/Neighbor Profile & Neighborhood Discovery

Price: $60

### Includes

- Yuki-Talent Dashboard

- Yuki-Neighbor Dashboard

- Talent/Neighbor Profile Creation & Editing

- Skills & Experience Management

- Service Area Configuration

- Profile Image Upload

### Deliverables

✅Complete Yuki-Talent Profile System

✅Neighborhood Yuki Discovery

## Phase 3 – Yume Request

## Duration: 24 June 2026 to 26 June 2026

Price: $70

### Includes

- Yuki-Neighbor Dashboard

- Create Yume Request

- Yume Management (Edit/Delete/View)

- Yume Location Details

- Contact Information

- Nearby Landmark Support

- Talent Category Selection

- Browse Yume Requests

- Yume Detail Page

### Deliverables

✅Complete Yume Request Lifecycle

✅Neighbor-to-Talent Connection System

## Phase 4 – Yume Connection & Response System

Duration: 27 June 2026 to 5 July 2026(9 Days incl. 3 buffer days)

Price: $100

### Includes

- Browse Active Yume Requests

- Yuki-Talent Interest/Connection Request Submission

- Yuki-Talent Request Management

- Yuki-Neighbor Notification System

- Accept or Reject Yuki-Talent Requests

- Connection Status Tracking

- Multiple Talent Requests per Yume

- Selected Talent Confirmation

- Request History for Yuki-Talent

- Request History for Yuki-Neighbor

### Deliverables

✅Complete Talent-to-Neighbor Connection Workflow

✅Yume Acceptance & Rejection System

✅Real-Time Request Status Management

## Phase 5 – Admin Panel, Management & Deployment

Duration: 6 July 2026 to 21 July 2026(16 Days incl. 3 buffer days)

Price: $70

### Includes

- Admin Dashboard

- Manage Yuki-Talents

- Manage Yuki-Neighbors

- Manage Yume Requests

- Payment Management

- User Verification

- Analytics & Statistics

- Global Landing Statistics

- Production Deployment

- Technical Documentation

### Deliverables

✅Fully Deployed Yuki Platform

✅Complete Administrative Control Panel

- Final Documentation

# Phase 6: Testing: - Fully testing

Duration: 21 July 2026 to 25 July 2026(5 Days incl. 2 buffer days)

# Project Cost (WEB)

$350 USD

## Mobile App – Phase 1

Price: $100

Includes:

- React Native Project Setup

- Authentication Screens

- Login & Registration

- Role-Based Navigation

- Yuki-Talent Dashboard

- Yuki-Neighbor Dashboard

- API Integration

Deliverables:

- Functional Mobile Authentication System

- Dashboard Navigation

## Mobile App – Phase 2

Price: $100

Includes:

- Talent Profile Management

- Neighbor Profile Management

- Create Yume Request

- Browse Yume Requests

- Yume Detail Screen

- Image Upload Support

Deliverables:

- Complete Yume Management on Mobile

- Profile Management System

## Mobile App – Phase 3

Price: $100

Includes:

- Talent Connection Requests

- Accept/Reject Requests

- Request History

- Push Notifications

- Final Testing

- Play Store Ready Build

- App Store Ready Build

- 3 Days reserved for bug fixing and client-requested changes

Deliverables:

- Complete Mobile Application

- Production Ready Android & iOS Builds

## Updated Cost Summary

Web Platform (Existing): $350

Mobile App (3 Phases): $300

Total Project Cost: $650 USD